**PRCS252 – Computer Science Integrating Project:**

**Sprint 1 Review – Minutes**

**Meeting information:**

**Date:** Monday 4th March 2019

**Time:** 14.00pm to 15.00pm

**Location:** Babbage Building - 209

**Members Present:**

**•** William Butler

• Andrew Bellas

• Vincent Castellani

• Goel Biju

**Items to discuss/decide:**

• Progress of Sprint 1:

* **Team Progress**:
  + Each individual worked their appropriate user stories but this first sprint was hindered by technical issues relating to setting up the API and Xserve.
  + The team communicated effectively so that our efforts were synchronized. Members worked within proximity of each other with consist meetings to handle issues relating to the project.
* **Improvements**:
  + Functionality for user stories need to be implemented for the 1st Sprint and the user stories from this sprint needs to be completed in Sprint 2.

• Plan for Meeting 3 (Cognitive Walkthrough):

* Creating a risk analysis grid,
* Creating paper prototypes and wireframes for the cognitive walkthrough,
* Ensure that a live connection to the database is working; this will be in the form of the mobile application which will allow creating an account and login using the API and database.